🔮 Long-Term Technical Roadmap — FlowPilot AI

This document establishes the strategic 18-month engineering vision and technical milestones for FlowPilot AI.

🗺️ 1. Technical Milestones (18-Month Vision)

Phase 1 (Months 1-3): calDav Bidirectional sync loop.

Phase 2 (Months 4-6): Web Speech Synthesizer Voice briefings.

Phase 3 (Months 7-12): Collaborative team workspace boards.

Phase 4 (Months 13-18): IDE Focus sensors and cognitive telemetry.

📅 2. Phase 1: CalDAV Bidirectional Sync Loop (Months 1-3)

Goal: Enable complete sync loops between external Google, Apple, and Outlook calendars and the FlowPilot PostgreSQL database.

Impact: External events are pulled into schedule timelines, and AI-scheduled focus blocks are pushed back as CalDAV events.

Technical Design:

Implement an event listener on schedule_blocks inserts or updates.

Store cryptographically encrypted third-party OAuth access tokens inside user profiles.

Leverage node-caldav or standard REST API endpoints to reconcile timelines.

Handle race conditions using a last-write-wins resolution rule.

🗣️ 3. Phase 2: AI Voice Briefings & Standups (Months 4-6)

Goal: Deliver a motivational, spoken daily brief to users during their morning warmup break slot.

Impact: Empathetic start-of-day audio briefs outlining high-priority tasks and consistency reminders.

Technical Design:

Integrate the HTML5 Web Speech API for high-performance, client-side text-to-speech synthesis (zero API costs).

Enforce standard locale voices (en-US-premium, en-GB) with custom speed bounds.

Generate a highly structured standup brief template:

const speakBriefing = (fullName: string, tasksDone: string, streak: string) => {
      const msg = new SpeechSynthesisUtterance();
      msg.text = `Good morning ${fullName}. Welcome to FlowPilot. Yesterday you completed ${tasksDone} tasks. Your coding habit is on an active ${streak} day streak. Let's conquer today!`;
      msg.rate = 1.0;
      window.speechSynthesis.speak(msg);
    };

👥 4. Phase 3: Team Synergy Workspaces (Months 7-12)

Goal: Transition FlowPilot from an individual productivity system to a collaborative team workflow tool.

Impact: Enable sprint coordinators, tech leads, and developers to align their individual deep work timelines to collective milestones.

Technical Design:

Establish a teams database schema with user roles (manager, contributor).

Integrate WebSockets inside backend/src/services/db.service.ts to push real-time sprint updates.

Implement collaborative Kanban boards while retaining absolute user privacy: individual schedule blocks are masked as private "Busy" slots to teammates.

💎 5. Phase 4: Proactive Context Sensors (Months 13-18)

Goal: Collect passive telemetry (IDE focus hours, system activity) to calculate exact cognitive exhaustion indices.

Impact: Automatically reduce the scheduled workload on days when cognitive overload is detected.

Technical Design:

Build lightweight desktop and IDE plugins that track active editor interactions.

Send aggregated telemetry packets to the Express gateway.

Adjust planning prompt inputs dynamically inside planner.service.ts to schedule lighter, recovery-oriented timelines.